# SM-16.04 - EUSurvey transition timeline for external users

Section: 16 - EU institutional-use transition

Purpose: Provide the key milestones for the transition of external-user surveys.

# Applies to

Product: EUSurvey

Audience: External survey managers; EU institutional survey owners

Feature: EU institutional-use transition

Article type: FAQ / policy

# User question examples

transition timeline for external users?

# Direct answer

The main transition milestones are 31 August 2026 for the restriction on new survey creation by external users, September 2026 to March 2027 for migration and support, 1 April 2027 for read-only mode, and 1 September 2027 for final closure.

# Important notes

During read-only mode, surveys cannot be edited and no new responses can be collected.

Survey data remains available for viewing and export until final closure.

Users should export data or transfer ownership before the applicable deadlines.

# Related articles

SM-16.04 - EUSurvey transition timeline for external users

SM-16.08 - How to transfer a survey to an EU institution

SM-16.10 - How external users can export survey data during the transition

# RAG metadata

| Field | Value |
| --- | --- |
| Article number | SM-16.04 |
| Title | EUSurvey transition timeline for external users |
| Product | EUSurvey |
| Section | 16 - EU institutional-use transition |
| Audience | External survey managers; EU institutional survey owners |
| Article type | FAQ / policy |
| Status | Draft normalized article |
| Keywords | EUSurvey transition, external users, EU institutional use, survey creation restriction, read-only, closure, transfer ownership |
| Source | Communication - EU Transition v9.pdf, pages 1-10 |